## Slide 1: INTRODUCTION TO SDLC
Software Development Life Cycle

## Slide 2: What is SDLC?
The Software Development Life Cycle (SDLC) is a step-by-step process used to create software.
In simple terms, SDLC is a guide to developing software in an organized and efficient way.
Key phases in SDLC are –
Planning
Requirements Gathering and Analysis
Design
Implementation
Testing
Deployment
Maintenance

## Slide 3: Types Of Models
Waterfall Model–
The Waterfall model is one of the earliest methodologies used in software development. It follows a linear and sequential approach, where each phase must be completed before moving to the next.
.
Drawbacks and Challenges–
Late Testing
Hard to change or Inflexibility
Limited Customer Involvement
Slow Delivery

## Slide 4
2. Iterative Model –
The Iterative model works by breaking down the development process into multiple cycles or iterations.
Each iteration produces a working version of the software, which is then improved upon in subsequent iterations.
Drawbacks –
Complex Management
Integration Issues
Repeated Changes

## Slide 5
3. Spiral Model –
The Spiral Model is designed to control risk. It repeats the steps of a project, starting with modest goals and expanding outward in ever wider spirals (called rounds).
A risk analysis is performed at each round.
Drawbacks –
Complexity
Excessive Documentation
Not suitable for small projects
High Ambiguity

## Slide 6
4. V-Model–
On the left side, you have stages for planning and designing the software. On the right side, you have stages for testing and verifying the software.
So, it's a visual representation of how development and testing activities are aligned.
Drawbacks -
Rigid
Less Adaptable
Not Ideal for Complex Projects
Assumes Requirements are Stable